# WEIGHTS AND MEASURES AGENCY

# (WMA)

# WEIGHTS AND MEASURES AGENCY

# MANAGEMENT INFORMATION SYSTEM (WMA-MIS) / ONLINE SERVICE APPLICATION (OSA)

# SYSTEM DEVELOPMENT PROGRESS REPORT

# 1. Executive Summary

This report presents the implementation progress of the Weights and Measures Management Information System (WMA‑MIS) and the Online Service Application (OSA). It summarizes completed operational modules, modules awaiting User Acceptance Testing (UAT) and production deployment, modules under development, and modules planned for implementation during the next financial year. The project supports the Agency's digital transformation by improving automation, regulatory service delivery, transparency, and operational efficiency.

# 2. Background

WMA‑MIS is an integrated information system supporting licensing, inspections, metrological verification, enforcement, customer services and other regulatory functions. OSA provides online access to Agency services.

# 3. Objectives

Automate regulatory processes.

Improve licensing, inspection and verification efficiency.

Provide online customer services.

Strengthen reporting and decision making.

Reduce manual processes.

# 4. Overall Implementation Status

| Category | Modules | Remarks |
| --- | --- | --- |
| Complete – Operational | License; Imported Pre-Packages; Local Pre-Packages; Inspection (Fines, Penalties & Seizure); Water Meter; Vehicle Tank Verification (VTV); Sandy & Ballast Lorry (SBL); Metrological Supervision | Operational in production |
| Complete – Awaiting UAT & Go-Live | Fuel Pump; Fixed Storage Tank (FST); Bulk Storage Tank (BST) | Awaiting UAT, training and production deployment |
| In Progress | Pattern Approval | Active development |
| Not Yet Started | Customer Portal | Development not started |
| Planned for Next Financial Year | Pressure Gauges; OMI; Complaints/e‑Mrejesho; Weighing Instruments; Measurement of Length; CNG Filling Station; Flow Meter; Electricity Meter; Domestic Gas Meter; Taximeter; BRIM; Check Pump; Proving Tank; Wagon Tank; Bill Management | Planned implementation |

# 5. Completed Modules (Operational)

## License

Online licensing functionality has been completed, deployed and is operational.

## Imported and Local Pre‑Packages

Modules support regulation and inspection of pre-packaged goods.

## Inspection

Supports fines, penalties and seizure processes.

## Water Meter

Operational verification functionality.

## Vehicle Tank Verification (VTV)

Operational volume verification.

## Sandy & Ballast Lorry (SBL)

Operational verification module.

## Metrological Supervision

Supports supervision of On‑Board and Shore Tanks.

# 6. Modules Awaiting UAT & Production Go‑Live

Fuel Pump, Fixed Storage Tank (FST) and Bulk Storage Tank (BST) have completed development and internal testing. They are awaiting User Acceptance Testing (UAT), user training, approval and production deployment.

# 7. Modules Under Development

Pattern Approval is currently under active development including business workflow implementation, integration, testing and optimization.

# 8. Planned for Next Financial Year

Pressure Gauges, OMI – Other Measuring Instruments, Customer Complaints/e‑Mrejesho, Weighing Instruments, Measurement of Length, remaining Meter modules, remaining Volume modules and Bill Management are scheduled for implementation subject to approved work plans and budget.

# 9. Challenges

User Acceptance Testing scheduling.

Resource prioritization for remaining modules.

End-user training before production rollout.

# 10. Recommendations

Complete UAT promptly.

Conduct end-user training.

Deploy approved modules to production.

Continue development according to roadmap.

# 11. Conclusion

The project has achieved substantial progress, with several core modules already operational. Remaining completed modules are ready for UAT and production deployment, while ongoing and planned activities will continue in line with the approved implementation roadmap.

### Document Control Approved

| Prepared By | Reviewed By | Approved By |
| --- | --- | --- |
| Name: KENEDY MOSHI | Name: ROSE JUMA | Name: FRANCIS OLWERO |
| Title: ICT Officer / System Developer | Title: Head of ICT | Title: DTS |
| Signature: _____________ | Signature: _____________ | Signature: _____________ |
| Date: 29/06/2026 | Date: 29/06/2026 | Date: 29/06/2026 |